PRODUCT REQUIREMENTS DOCUMENT

Churn Prediction +

Intervention Recommender

Project B | Tracks 1 + 2: User Modeling & Recommendation

| Document Version | 1.0 |
| --- | --- |
| Date | May 2026 |
| Team | Franca and Ashinze |
| Target Sectors | Nigerian Telecoms & Fintechs |
| Status | Draft - For Internal Review |

# 1. Executive Summary

Nigerian telecoms report annual subscriber churn rates of 25-35%. Operators know customers are leaving but lack the tools to identify which customers are about to churn, understand why they are churning, or determine which intervention would cost-effectively retain them. Current responses rely on blanket promotions that waste budget on customers who were never going to leave, while missing those who were.

Traditional ML churn models provide a probability score , “this customer has 73% probability of churning” , but offer no explanation and no recommended action. The Churn Prediction + Intervention Recommender closes that gap by combining two integrated capabilities:

- User Modeling Layer (Track 1): Models the behavioral reasoning of at-risk customer segments, producing an interpretable explanation of why they are churning, not just that they are.

- Recommendation Layer (Track 2): For each at-risk segment, recommends ranked, costed interventions , data bonus, price reduction, service upgrade, proactive outreach ,ranked by predicted effectiveness AND cost-to-serve ratio.

The system is built on Python (LangGraph) + n8n + NocoDB + Claude/OpenAI, with a dynamic RAG layer that updates after every query, and a live feedback loop that reweights intervention rankings based on actual retention outcomes - making the system continuously smarter with each query and each campaign.

# 2. Problem Statement

## 2.1 The Churn Crisis in Nigerian Telecoms

With over 200 million active subscribers across four major operators, Nigeria is Africa’s largest telecom market. Yet annual churn rates of 25-35% mean operators are effectively replacing a third of their customer base every year. At average ARPU levels, this represents hundreds of millions of naira in destroyed lifetime value annually, per operator.

## 2.2 Why Existing Tools Fail

- Traditional ML churn models output probability scores with no explanation and no recommended action - they tell operators who is leaving, not why or what to do.

- Retention campaigns are blanket rather than targeted - promotions go to all customers in a segment, including those who were not churning, wasting acquisition budget.

- Intervention selection relies on human judgment rather than data - call centre agents improvise rather than execute evidence-based playbooks.

- No closed feedback loop - operators cannot measure which interventions actually worked and adjust accordingly.

## 2.3 Applicability to Fintechs

The same structural problem exists in Nigerian fintech: active user churn, dormant account growth, and the inability to distinguish voluntary departure from involuntary disengagement. The agent’s architecture is sector-agnostic and applies equally to digital lenders, mobile wallets, and neobanks.

# 3. Goals & Success Metrics

| Goal | Success Criterion |
| --- | --- |
| Churn identification | Identify at-risk customer segments with at least 75% precision on holdout validation data. |
| Behavioral explanation | Every at-risk flag is accompanied by a human-readable explanation of the top 3 churn drivers for that segment. |
| Intervention recommendation | Each at-risk segment receives a ranked list of 3-5 interventions with predicted retention lift and estimated cost-to-serve. |
| Cost optimisation | Recommended intervention bundles must show projected ROI positive at the segment level. |
| Feedback loop activation | Intervention outcomes logged in NocoDB within 24 hours of campaign execution; model reweighting on weekly cycle. |
| Demo viability | System demonstrable on synthetic but realistic Nigerian telco/fintech data without requiring private PII. |

# 4. Target Users & Stakeholders

## 4.1 Primary Users

- Customer Experience (CX) Teams at Nigerian Telecoms (MTN, Airtel, Glo, 9mobile)

Responsible for retention campaigns and subscriber satisfaction. Need actionable segment-level intelligence, not raw data.

- Retention & Loyalty Teams at Nigerian Fintechs

Growth and product teams managing active user counts, DAU/MAU ratios, and wallet dormancy.

- CRM and Data Analytics Teams

Teams that manage customer data pipelines and need structured outputs compatible with existing CRM tooling.

## 4.2 Secondary Stakeholders

- NCC (Nigerian Communications Commission) - regulatory context and industry baseline data.

- Business Intelligence teams - for integration into existing dashboards and reporting workflows.

- Finance teams - for ROI validation and budget justification of retention campaigns.

# 5. User Stories

| User Role | User Story |
| --- | --- |
| CX Manager | I want to see which customer segments are at high risk of churning next month, with a plain-English explanation of why, so I can brief my retention team with real context rather than guesswork. |
| Retention Specialist | I want the system to tell me which specific intervention to use for each at-risk segment - data bonus, price offer, or proactive call - ranked by expected retention rate and cost, so I don’t waste budget on the wrong lever. |
| Campaign Manager | I want to log whether a retained customer actually stayed after an intervention so the system gets smarter over time and my recommendations improve each quarter. |
| BI Analyst | I want churn risk scores and intervention recommendations exported as structured data I can pull into our existing Power BI dashboard without custom engineering work. |
| CFO | I want to see the projected revenue protected by the recommended interventions versus the cost of running them, expressed as a net ROI figure, so I can approve campaign budgets confidently. |

# 6. System Architecture & Components

## 6.1 Two-Layer Architecture

The system operates as two integrated layers with a clean interface between them:

| Component | Function | Description |
| --- | --- | --- |
| Layer 1 | User Modeling (Track 1) | Ingests behavioral signals; classifies customers into at-risk segments; produces interpretable explanation of churn drivers per segment. |
| Layer 2 | Intervention Recommender (Track 2) | Takes at-risk segments as input; outputs ranked intervention recommendations with predicted lift and cost-to-serve estimates. |
| Feedback Store | NocoDB Outcomes Log | Records intervention type, segment targeted, and retention outcome; feeds model reweighting cycle. |

## 6.2 Behavioral Signal Taxonomy

The User Modeling layer processes the following behavioral signals:

| Signal | Description |
| --- | --- |
| Usage Decline | Drop in data consumption, voice minutes, or transaction frequency over trailing 30/60 days. |
| Geographic Signal | Network quality degradation in the customer’s primary usage location. |
| Price Sensitivity | Increased uptake of lowest-tier plans or comparison of competitor promotions. |
| Support Interaction | High-frequency complaints or unresolved support tickets. |
| Payment Behaviour | Late payment, partial payment, or missed top-up cycles (fintechs: loan repayment delays). |
| Inactivity Markers | Reduction in login frequency, session length, or feature engagement (fintechs). |

# 7. Functional Requirements

## 7.1 User Modeling Layer

- Ingest customer behavioral signal data via CSV upload or API connection.

- Classify customers into at-risk segments using a Claude-powered synthesis layer on top of pre-defined behavioral patterns.

- Generate a human-readable explanation of the top 3 churn drivers for each at-risk segment.

- Output churn risk score (0-1 scale) and segment label per customer record.

- Support batch processing of up to 50,000 records per run.

## 7.2 Intervention Recommender Layer

- Accept at-risk segment profiles from the User Modeling layer as input.

- Output ranked list of 3-5 retention interventions per segment.

- Each intervention recommendation must include: intervention type, predicted retention lift %, estimated cost-to-serve per customer, and recommended delivery channel.

- Intervention library must be configurable by the operator - new intervention types can be added without code changes.

- Recommendations must be exportable as CSV and JSON.

## 7.3 Feedback Loop

- After each campaign, operators log intervention type and retention outcome (retained / churned / no contact) via API or NocoDB UI.

- System recalculates intervention effectiveness weights on a weekly cycle using logged outcomes.

- Model reweighting changelog maintained for auditability.

- Effectiveness scores displayed in dashboard alongside recommendation confidence indicators.

## 7.4 Validation Framework

- Base churn rate calibration uses NCC quarterly subscription and churn trend data as ground truth.

- Synthetic but realistic customer profiles used for demonstration and testing - no real PII required.

- Every prediction accompanied by confidence band and data source reference.

## 7.5 Dashboard & Reporting

- Web-based dashboard showing: segment churn risk heatmap, top intervention recommendations, campaign ROI tracker, and feedback loop performance trend.

- Segment-level drilldown: click any segment to see full behavioral profile and intervention stack.

- Exportable PDF and CSV reports for executive and operational audiences.

# 8. Technical Architecture

| Component | Technology / Description |
| --- | --- |
| LLM Backbone | Claude (claude-sonnet-4-20250514) via Anthropic API - behavioral synthesis and intervention reasoning. |
| Orchestration | Python (LangGraph) for the agent graph (stateful, multi-step reasoning, feedback-loop branching) + n8n (self-hosted) for data ingestion, pipeline routing, and campaign logging workflow. |
| Data Store | NocoDB - customer segment profiles, intervention library, outcomes log, model weights. |
| API Layer | RESTful API (Node.js/Express) for external CRM and BI tool integration. |
| Data Sources | NCC quarterly reports, synthetic Nigerian telco/fintech profiles for calibration. |
| Frontend | Lightweight React dashboard for CX and analytics teams. |
| Deployment | Cloud-hosted; Nigeria data residency preferred; NDPR-compliant architecture. |
| Retrieval (Dynamic RAG) | Vector store (Chroma or Qdrant) over NCC reports, intervention library, segment profiles, and prior campaign outcomes. Index is refreshed after every query - new segments, outcomes, and LLM-generated explanations are embedded and written back, so retrieval improves continuously. |

## 8.1 Python Framework Decision: LangGraph (not LangChain)

The system uses LangGraph as the primary Python framework, with LangChain components used selectively for utilities (loaders, embeddings, vector store wrappers). Rationale:

Stateful, cyclical workflows. The system is not a linear chain - it loops: classify → explain → recommend → log outcome → reweight → re-retrieve. LangChain's LCEL is built for directed acyclic chains; LangGraph models the workflow as an explicit state graph with nodes, edges, and conditional routing, which matches the feedback-loop architecture directly.

Persistent state across runs. Segment profiles, retrieved context, intervention candidates, and outcome logs must be carried across nodes and across runs. LangGraph's built-in state schema and checkpointer (SQLite or Postgres) handle this natively; in LangChain this would require custom memory plumbing.

Human-in-the-loop gates. Campaign execution requires human approval (per Section 13, Out of Scope). LangGraph supports interrupt-and-resume at any node, so the graph can pause for operator sign-off and resume with the same state - a first-class primitive, not a workaround.

Observability and auditability. Section 10 requires a full input-output log and reweighting changelog retained for 24 months. LangGraph emits per-node traces (compatible with LangSmith) that map cleanly to the audit requirement.

Reuses the LangChain ecosystem. Document loaders, embedding models, vector store integrations, and retriever abstractions are imported from langchain-community where useful - LangGraph is additive, not a replacement.

## 8.2 Data Flow

- Ingest: Operator uploads customer behavioral signals via CSV or connects CRM via API.

- Retrieve: LangGraph retriever node queries the RAG vector store for similar historical segments, prior interventions, and matching NCC benchmarks; top-k context assembled.

- Segment: LangGraph + Claude classify customers into at-risk segments using the retrieved context; n8n handles upstream data routing.

- Explain: Claude generates plain-English churn driver explanations per segment.

- Recommend: Intervention recommender scores and ranks retention options per segment.

- Deliver: Ranked recommendations exported to CRM or dashboard for campaign execution.

- Log: Outcomes recorded in NocoDB post-campaign; trigger weekly reweighting workflow.

- Update Index: Resolved segments, explanations, recommendations, and (when available) campaign outcomes are embedded and written back to the RAG vector store, so the next query retrieves richer context.

## 8.3 Dynamic RAG Layer

Retrieval-Augmented Generation is implemented as a live, self-updating index - not a static knowledge base built once at deployment. The index grows and reweights after every query so the system's context window improves with use.

Vector store: Chroma (dev) / Qdrant (production). Embeddings via OpenAI text-embedding-3-small or Voyage AI voyage-3 (chosen for cost-per-query at scale).

Initial corpus: NCC quarterly churn and subscription reports, intervention library entries, behavioral signal taxonomy, sector benchmarks, and synthetic Nigerian telco/fintech segment profiles.

Post-query update: After every classification or recommendation query, the LangGraph workflow writes three new documents back to the vector store - (1) the resolved segment profile with its churn drivers, (2) the LLM-generated explanation, and (3) the ranked intervention recommendations. Each is timestamped and tagged with operator and sector for filterable retrieval.

Outcome reinforcement: When a campaign outcome is logged in NocoDB, the corresponding intervention document's embedding is reweighted (boosted on retained, decayed on churned). This is the retrieval-layer companion to the model reweighting cycle in Section 7.3.

Freshness policy: NCC corpus refreshed on quarterly NCC release cadence; intervention and outcome documents refreshed on every write. Stale documents (>18 months, no reinforcement) are demoted via a nightly maintenance job.

Query path: User query → LangGraph retriever node pulls top-k semantically similar segments and prior outcomes → context is passed to Claude for synthesis → response is written back to the index, closing the loop.

# 9. Business Value & ROI

The financial case is specific and computable:

| Value Driver | Quantification |
| --- | --- |
| Protected Revenue (10,000 users) | Reducing churn by 7% for a business with 10,000 active users at $500 LTV protects $350,000 in revenue. |
| Scale Impact (MTN Nigeria) | MTN Nigeria has 76M+ subscribers. A 1% improvement in churn prevention is a 9-figure naira figure. |
| Cost Efficiency | Targeting interventions to genuinely at-risk customers vs. blanket campaigns reduces campaign cost by an estimated 40-60%. |
| Fintech Application | For a digital lender, churn prevention also reduces default risk - disengaged customers are higher credit risk. |
| Compounding Returns | The feedback loop means the system improves with each campaign, delivering increasing ROI over time. |

# 10. Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| Performance | Batch of 10,000 records processed in under 10 minutes. Dashboard load time under 3 seconds. |
| Privacy | No individual PII stored beyond hashed identifiers. NDPR-compliant data architecture. |
| Explainability | Every churn flag and intervention recommendation accompanied by human-readable rationale. |
| Reliability | 99.5% uptime SLA. Graceful degradation: serve cached recommendations if live inference unavailable. |
| Scalability | Architecture supports 10x data volume growth without replatforming. |
| Auditability | Full input-output logs and model reweighting changelog retained for 24 months. |

# 11. Milestones & Timeline

| Phase | Deliverable |
| --- | --- |
| Week 1-2 | Define at-risk segment taxonomy. Build intervention library (20+ interventions). Ingest NCC calibration data into NocoDB. |
| Week 3-4 | Build User Modeling layer: Claude-powered behavioral classification and explanation generation. |
| Week 5-6 | Build Recommendation layer: intervention scoring, ranking, and cost-to-serve estimation. |
| Week 7-8 | Build feedback loop: NocoDB outcomes log + n8n reweighting workflow. |
| Week 9-10 | Build dashboard. End-to-end demo on synthetic Nigerian telco customer profiles. |
| Week 11-12 | Pilot with 1 partner operator or fintech. Documentation and competition submission preparation. |

# 12. Risks & Mitigations

| Risk | Description | Mitigation |
| --- | --- | --- |
| Data Access | Operators may not share real customer data. | System designed to work on synthetic data for demo; real data integration via standard API post-pilot. |
| Signal Coverage | Not all churn drivers may be captured by available signals. | Modular signal taxonomy allows operators to add proprietary signals without architecture changes. |
| Intervention Library Staleness | Interventions may become less effective over time. | Quarterly review cycle for intervention library; feedback loop surfaces declining effectiveness automatically. |
| Regulatory Risk | NCC rules on customer data use may constrain inputs. | NDPR-compliant architecture; all processing on anonymized/aggregated data only. |
| Model Drift | Churn patterns shift seasonally and with market changes. | Weekly reweighting cycle; monthly full model review flagged in changelog. |

# 13. Out of Scope

- Automated campaign execution without human approval.

- Individual-level churn prediction (system operates at segment level).

- Real-time network quality monitoring or infrastructure management.

- Legal or regulatory compliance certification.

- Consumer credit scoring or lending decisioning.

# 14. Comparison: This System vs. Traditional Churn Models

| Dimension | Traditional ML Model | This System |
| --- | --- | --- |
| Output | Churn probability score only. | Churn score + behavioral explanation + ranked intervention recommendations. |
| Actionability | Tells you who is leaving. You figure out the rest. | Tells you who, why, and exactly what to do about it. |
| Campaign Efficiency | Blanket promotions to entire at-risk list. | Targeted interventions per segment, ranked by ROI. |
| Learning | Static model - requires manual retraining. | Continuous feedback loop - reweights automatically from outcomes. |
| Data Requirements | Requires large labeled historical dataset. | Demonstrable on synthetic data with NCC calibration baselines. |

# 15. Document Approval

| Role | Name | Signature / Date |
| --- | --- | --- |
| Product Lead |  |  |
| Technical Lead |  |  |
| Business Sponsor |  |  |